Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 june 2026 |
| --- | --- |
| Team ID |  |
| Project Name | DarshanEase. |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

Project: DarshanEase – Temple Darshan Slot Booking System

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register for the application using my name, email, phone number, and password. | 3 | High | G. R. Sai Raghavendra |
| Sprint-1 | User Login | USN-2 | As a user, I can log into the application using my registered email and password. | 2 | High | T. Govind |
| Sprint-1 | Authentication | USN-3 | As a user, I receive a JWT token after successful login to access protected features. | 3 | High | T. Govind |
| Sprint-1 | Home Page | USN-4 | As a user, I can view the homepage displaying available temples. | 2 | High | G. R. Sai Raghavendra |
| Sprint-2 | Temple Details | USN-5 | As a user, I can view complete details of a selected temple. | 3 | High | G. R. Sai Raghavendra |
| Sprint-2 | Slot Management | USN-6 | As a user, I can view available darshan slots for a selected temple. | 3 | High | K. Suresh |
| Sprint-2 | Booking | USN-7 | As a user, I can book an available darshan slot online. | 5 | High | T. Govind |
| Sprint-2 | My Bookings | USN-8 | As a user, I can view all my booked darshan tickets. | 3 | Medium | G. R. Sai Raghavendra |
| Sprint-3 | Cancel Booking | USN-9 | As a user, I can cancel an existing booking. | 3 | Medium | K. Suresh |
| Sprint-3 | Admin Login | USN-10 | As an administrator, I can log in securely to manage the system. | 2 | High | T. Govind |
| Sprint-3 | Temple Management | USN-11 | As an administrator, I can add, update, and delete temple information. | 5 | High | K. Suresh |
| Sprint-3 | Slot Management | USN-12 | As an administrator, I can create and manage darshan slots. | 5 | High | K. Suresh |
| Sprint-4 | Booking Management | USN-13 | As an administrator, I can view all user bookings. | 3 | High | T. Govind |
| Sprint-4 | API Integration | USN-14 | Integrate frontend components with backend REST APIs. | 5 | High | G. R. Sai Raghavendra |
| Sprint-4 | Testing & Deployment | USN-15 | Perform application testing, bug fixing, and final deployment. | 4 | High | All Team Members |

Project Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Jul 2026 | 06 Jul 2026 | 10 | 06 Jul 2026 |
| Sprint-2 | 14 | 6 Days | 07 Jul 2026 | 12 Jul 2026 | 14 | 12 Jul 2026 |
| Sprint-3 | 15 | 6 Days | 13 Jul 2026 | 18 Jul 2026 | 15 | 18 Jul 2026 |
| Sprint-4 | 12 | 6 Days | 19 Jul 2026 | 24 Jul 2026 | 12 | 24 Jul 2026 |

Team Velocity

Total Story Points Completed

Sprint-1 = 10

Sprint-2 = 14

Sprint-3 = 15

Sprint-4 = 12

---------------------

Total = 51 Story Points

Average Velocity

- Total Story Points = 51

- Total Number of Sprints = 4

Average Velocity

Average Velocity = Total Story Points / Number of Sprints

= 51 / 4

= 12.75 ≈ 13 Story Points per Sprint

Velocity Per Day

Each sprint duration = 6 Days

Velocity per Day = 13 / 6

= 2.17 Story Points per Day

Burndown Chart Data

Use the following values to draw the burndown chart in Excel.

| Day | Ideal Remaining Story Points | Actual Remaining Story Points |
| --- | --- | --- |
| 1 | 51 | 51 |
| 2 | 42 | 44 |
| 3 | 34 | 36 |
| 4 | 26 | 28 |
| 5 | 17 | 18 |
| 6 | 9 | 9 |
| 7 | 0 | 0 |

Burndown Chart Description

The burndown chart represents the remaining work against time during the project development. The ideal burndown line shows the planned reduction in story points, while the actual burndown line represents the work completed by the development team. As the project progresses, the remaining story points gradually decrease until all user stories are completed. The chart demonstrates that the DarshanEase project was completed within the planned sprint schedule, indicating effective sprint planning, steady team velocity, and successful project execution.